PROJECT MASTER CHECKLIST

Build history • Completed work • Current state • Remaining roadmap

✦ BTECH SMM • SOCIAL MEDIA MARKETING PLATFORM

# 1. PROJECT FOUNDATION & PRODUCT DIRECTION

☑ Project concept established — BTECH SMM / earlier BTECH SOCIAL defined as a Supabase-backed social media marketing reseller platform. COMPLETED

☑ Target audience defined — Primarily college/university students, upcoming content creators and social-media users. COMPLETED

☑ Core reseller model defined — Customer → BTECH SMM → provider API → provider fulfillment → BTECH SMM → customer. COMPLETED

☑ Brand direction established — Professional, natural human-designed SaaS/PWA; blue/white/navy direction; no excessive glow, gradients or generic-looking UI. COMPLETED

☑ Architecture direction established — Supabase database/auth + Edge Functions for sensitive backend operations + provider API integration. COMPLETED

# 2. APPLICATION FOUNDATION & AUTHENTICATION

☑ Real Supabase application connected — Supabase is used as the live application data/auth foundation. COMPLETED

☑ Authentication foundation — User authentication and profile-based access are part of the application. COMPLETED

☑ Admin/customer separation — Admin/customer access and controls are part of the architecture. COMPLETED

☑ RLS/security architecture — Row Level Security and server-side financial/provider operations are part of the design. COMPLETED

☑ PWA foundation — Progressive Web App direction and app-like navigation established. COMPLETED

☑ Frontend architecture — Current working direction uses HTML/CSS/vanilla JavaScript ES6 modules with Supabase CDN. COMPLETED

# 3. CUSTOMER EXPERIENCE & CORE UI

☑ Customer dashboard — Dashboard with wallet, order totals, active/completed information and recent orders. COMPLETED

☑ Service catalogue UI — Services page with platform cards, search and sorting. COMPLETED

☑ Platform/service hierarchy — Platform → service type → individual BTECH service model. COMPLETED

☑ Service search/filter direction — Search covers platform, service type, service name and description. COMPLETED

☑ Orders area — Customer order viewing and order-related UI implemented. COMPLETED

☑ Profile/account areas — Customer-facing account/profile experience included. COMPLETED

☑ Bottom navigation concept — Home / Orders / central action / Wallet / Profile navigation established. COMPLETED

☑ WhatsApp contact action — Floating WhatsApp contact control included. COMPLETED

☑ Form and interaction UX pass — Inputs, placeholders, buttons, loading/focus/success states, touch feedback and transitions addressed. COMPLETED

☐ Mobile responsive refinement — Earlier mobile redesign had overlap/spacing issues and was deliberately paused. IN PROGRESS

☑ Desktop UI — Desktop experience is to be preserved while future changes are made. COMPLETED

# 4. BTECH SERVICE CATALOGUE & ADMIN CONTROL

☑ Provider catalogue separated from BTECH catalogue — Provider catalogue is not the customer-facing BTECH catalogue. COMPLETED

☑ Provider catalogue imported — Delix catalogue synchronization imports the current known provider catalogue of 695 services. COMPLETED

☑ Selected-service mapping model — BTECH maps selected services to provider service IDs rather than exposing all provider services. COMPLETED

☑ BTECH pricing authority — BTECH Admin controls customer-facing price separately from provider cost/rate. COMPLETED

☑ Provider cost vs BTECH price — Margin model separates customer price from provider cost. COMPLETED

☑ Admin service management — Admin can add/edit/manage services and control activation/visibility. COMPLETED

☑ BTECH service metadata — Name, description, category, order, min/max and refill/cancel information are BTECH-controlled. COMPLETED

☑ Provider sync protection — Provider sync must not overwrite BTECH business-controlled fields. COMPLETED

☑ Historical order pricing — Existing orders preserve historical amount when service prices change. COMPLETED

☑ Empty service bug fixed — Homepage popular-growth-services empty-state bug was fixed. COMPLETED

☑ Catalogue presentation — Customer catalogue displays selected BTECH services by platform. COMPLETED

# 5. DELIX PROVIDER INTEGRATION

☑ Delix provider integrated — Delix Gains is the current external provider. COMPLETED

☑ Secure provider Edge Function — Delix API key remains server-side. COMPLETED

☑ Provider actions — Services, create order, status, multiple status, refill, cancel and balance actions supported. COMPLETED

☑ Catalogue sync — Provider catalogue sync and availability handling implemented. COMPLETED

☑ Service map/unmap — Admin/provider mapping operations implemented. COMPLETED

☑ Paid-order gate — Provider order creation requires payment_status = paid. COMPLETED

☑ Duplicate provider-order protection — Existing provider_order_id is checked before submission. COMPLETED

☑ Internal service-role invocation — M-Pesa backend can securely invoke Delix internally. COMPLETED

☑ Provider failure separation — Successful customer payment is not treated as failed merely because provider submission temporarily fails. COMPLETED

# 6. DATABASE & FINANCIAL MODEL

☑ Core tables — Profiles, services, orders, wallets, transactions and related records are part of the architecture. COMPLETED

☑ Wallet ledger — Wallet balance plus transaction history is used. COMPLETED

☑ Payments table — Dedicated payments model tracks real M-Pesa payment lifecycle. COMPLETED

☑ Payment statuses — pending, processing, paid, failed, cancelled and expired. COMPLETED

☑ Payment/order separation — Payment status and order status are separate concepts. COMPLETED

☑ Wallet deposit RPC — Confirmed wallet deposits credit the wallet through backend/database logic. COMPLETED

☑ Order-paid RPC — Confirmed order payments mark orders paid through backend/database logic. COMPLETED

☑ Payment/transaction linkage — Wallet transactions can link to payment records for idempotency/auditability. COMPLETED

☑ Duplicate wallet-credit protection — Payment-linked transaction uniqueness protects against repeated crediting. COMPLETED

☑ Financial writes server-side — Clients do not receive unrestricted financial insert/update authority. COMPLETED

# 7. M-PESA / DARAJA INTEGRATION

☑ Daraja sandbox application — BTECH SMM Payments sandbox with M-PESA Express Sandbox. COMPLETED

☑ Daraja secrets — Consumer credentials, passkey and payment configuration are backend secrets. COMPLETED

☑ STK Push — M-Pesa Express STK Push integrated through mpesa-daraja Edge Function. COMPLETED

☑ Phone normalization — Kenyan phone formats are normalized. COMPLETED

☑ Payment initiation — Authenticated customers can initiate order payments or wallet deposits. COMPLETED

☑ Payment record lifecycle — Payment records track STK lifecycle. COMPLETED

☑ Safaricom callback — Safaricom STK callbacks are processed. COMPLETED

☑ Confirmed-payment rule — Only confirmed callback result code 0 moves payment to paid. COMPLETED

☑ Wallet callback credit — Confirmed wallet deposits credit the wallet. COMPLETED

☑ Order callback payment — Confirmed order payments mark orders paid and can trigger provider fulfillment. COMPLETED

☑ Payment polling — Customer-facing status checking/polling is part of the architecture. COMPLETED

☑ Sandbox test — STK Push successfully tested in Daraja sandbox. COMPLETED

☑ Wallet deposit issue fixed — Earlier wallet-credit issue was fixed; deposited amount now records correctly. COMPLETED

☑ Callback configuration — Safaricom callback is handled separately from authenticated customer actions. COMPLETED

# 8. CURRENT WALLET-FIRST ORDERING — NEXT IMPLEMENTATION

☐ Show wallet balance during order placement — Always show current wallet balance with/before/after order total. NEXT

☐ Wallet-sufficient checkout — If wallet covers the order, pay directly from wallet without an M-Pesa prompt. NEXT

☐ Insufficient-balance calculation — Display exact amount still needed. NEXT

☐ Top-up shortage — Use existing M-Pesa STK flow to top up only the shortage. NEXT

☐ Refresh wallet after confirmed top-up — Refresh only after backend-confirmed payment. NEXT

☐ Atomic wallet order debit — Actual deduction must be server-side/atomic. HARDENING

☐ Prevent double-spend — Protect against double-clicks, stale balances and multi-tab spending. HARDENING

# 9. M-PESA PAYMENT CARD UX — NEXT IMPLEMENTATION

☐ Reuse existing Deposit Now card — Use the existing M-Pesa card for payment status rather than creating a second payment card. NEXT

☐ STK initiated state — Show that a prompt was sent and tell the customer to enter the PIN. NEXT

☐ Waiting state — Show waiting for backend confirmation. NEXT

☐ Backend-confirmed success — Show Payment Received Successfully only after payment is confirmed paid. NEXT

☐ Receipt and amount — Show amount and M-Pesa receipt/reference when available. NEXT

☐ Failed/cancelled/expired states — Use clear retry/cancel/timeout messages without false success. NEXT

# 10. SECURITY, IDEMPOTENCY & PRODUCTION HARDENING

☑ Provider credentials protected — Delix secret remains server-side. COMPLETED

☑ Daraja secrets protected — Daraja credentials remain backend secrets. COMPLETED

☑ Server-authoritative pricing — Backend remains authoritative for amount/service/provider mapping. COMPLETED

☑ Server-authoritative payment state — Frontend cannot declare payment success. COMPLETED

☐ Duplicate callback hardening — Financial idempotency exists, but callback concurrency should be hardened further before production. HARDENING

☐ Duplicate provider submission race — Concurrent provider submission should be made robust. HARDENING

☐ Duplicate notification protection — Repeated payment handling should not create duplicate customer notifications. HARDENING

☐ Production Daraja verification — Live credentials, callback requirements and end-to-end production lifecycle still need final verification. PLANNED

☐ Admin security center — Roles, MFA/2FA, sensitive-action confirmation, audit logs, session controls and monitoring remain future work. PLANNED

# 11. FUTURE BUSINESS FEATURES

☐ Discounts — Admin-controlled discount rules remain future work. PLANNED

☐ Loyalty system — New → Regular → Loyal → VIP progression and eligibility remain future work. PLANNED

☐ Daily offer suggestions — System-generated offers requiring Admin approval remain future work. PLANNED

☐ Referral system — Referral codes/links, tracking and rewards remain future work. PLANNED

☐ Campus ambassador system — Codes, tracking, commissions and dashboards remain future work. PLANNED

☐ Ambassador commission rules — Eligible-order/spending commissions and fraud controls remain future work. PLANNED

☐ Ambassador withdrawals — Admin-approved withdrawals and future M-Pesa payout tracking remain future work. PLANNED

☐ Reseller system — Reseller pricing and volume/reseller controls remain future work. PLANNED

☐ Multiple providers — Multi-provider routing/fallback remains future work. PLANNED

☐ Advanced analytics — Expanded business/provider/customer analytics remain future work. PLANNED

# 12. DEFERRED / NOT CURRENT PHASE

☐ Keep loyalty/discounts out of current payment phase — Do not mix later business features into the wallet/M-Pesa implementation. PLANNED

☐ Keep referral/ambassador work out of current payment phase — Implement as a later dedicated phase. PLANNED

☐ Keep multi-provider work later — Current provider architecture remains focused on Delix. PLANNED

☐ Mobile redesign remains paused — Do not restart unless intentionally reopened. PLANNED

# 13. TARGET END-TO-END FLOW

Customer → Service → Quantity → BTECH price → Wallet balance check → Wallet sufficient: debit wallet → mark paid → Delix  |  Wallet insufficient: calculate shortage → M-Pesa STK → callback confirms → credit wallet → debit order → mark paid → Delix

# 14. STATUS LEGEND

| STATUS | MEANING |
| --- | --- |
| COMPLETED | Implemented, tested, fixed or established. |
| NEXT | Immediate next feature phase. |
| HARDENING | Works architecturally but needs stronger production protection. |
| PLANNED | Future roadmap work. |
| IN PROGRESS | Partially complete or deliberately paused. |

BTECH SMM • MASTER PROJECT CHECKLIST
Compiled from the BTECH SMM project history and decisions available in this conversation.